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Hampshire Action  (HAT) for Eastleigh and Fareham
Action Notes for Eastleigh HAT Highways Meeting  

Friday 25 March 2011, 10.00am

Chilworth Room, Hampshire House, Eastleigh 
Attendance (P = Present    NP = Not Present   A = Apologies Received)
HAT Members

Councillor Davidovitz (HAT Chairman) (P)

Councillor Broadhurst (P)
Councillor House (P)

Councillor Kyrle (P)

Councillor Roling (P)

Councillor Tennent (A)
Councillor Thomas (NP)

Hampshire County Council Officers

Kate Fryatt, HAT Officer (P)
Neil Jones, Deputy Director, PBRS (A)

James Atkins (P)

Kate Fryatt, HAT Officer (P)

Chris Lait, Head of Highways South, Environment Dept. (P)

Mary-Ann Toop, Environment Dept. (P)

Richard Bastow, Environment Dept. (P)

Alison Mills, Environment Dept. (P)
Partners

Councillor D  Airey, Eastleigh Borough Council (P)
Councillor G Smith, Eastleigh Borough Council (P)

Stuart Robinson-Woledge, Eastleigh Borough Council (P)

Ed Vokes, Eastleigh Borough Council (P)

Jon Riddell, Eastleigh Borough Council (P)

John Waugh, Southampton and Fareham Chamber of Commerce (P)

Councillor Davidovitz welcomed all HAT Members and partners to the meeting. 
As part of the continuing plans to make highway services as efficient and effective as possible a number of changes are taking place in the highways and transport service stream. The new Area West Highway team, will comprises of Eastleigh, New Forest and Test Valley districts. Tim Lawton will be the Head of Highways and his management team will comprise of 3 Highway Managers, Richard Bastow, Dave Irving and currently a vacancy. As an interim situation Steve Farrow will have particular responsibility for Eastleigh

The Transport Manager contact will be Mary-Ann Toop

and your local Traffic Management contact will be Alison Mills

Agreement in principle has been agreed to consolidate Highway maintenance teams into a single team approach and co-locating with our maintenance contractor, Amey, based at the four main depots at Hook, Petersfield, Totton and Bishops Waltham over the next 12-18 months. Negotiations with Amey are in hand. 
Item 1:  Apologies 

Apologies were received from Councillor Tennent  and Neil Jones.   

Item 2:  Notes of Highways Meeting held on 6 October 2010 
The notes were agreed as an accurate record. 
Item 3:   Matters arising from Highways HAT meeting held on 6 October 2010
The matters arising were agreed and noted with the following comment.
Action 7 – Charterhouse Way. HAT Members were informed by Eastleigh Borough Council that land acquisition issues have been resolved.
Item 4: List of Previous Actions on local issues – issues log

Members noted the paper and made the following points.
Item 06/10 – Wildern Lane, Hedge End
A discussion took place and concern expressed as to why the police will not enforce the speed limit despite raising the issue. The following action was agreed:
ACTION 1 : HAT Chairman to write to Police requesting they enforce speed limit in Wildern Lane. 
Item 08/10 – Shakespeare Road
Members requested that the entry into Shakespeare Road /Passfield Avenue 20mph zone is more prominent.
ACTION 2: Alison Mills to investigate possibility of increasing signage at entry to 20mph zone Shakespeare Road/ Passfield Avenue.

Item 01/11 Turnpike Way
The scheme is being progressed with implementation anticipated in 6 weeks. A discussion took place re anti-skid surface but this is not part of the scheme. It is hoped that increased visual effects, bollards and dropped kerbs will be sufficient. A recent survey showed that the need for  a school crossing patrol fell below the County criteria. 

ACTION 3: Turnpike Way issue to remain on the log and the need for a school crossing patrol to be reviewed periodically.
Item 5. Progress with the 2010/11 Schemes Programme

Members noted the tables and made the following comments and requested the actions listed below.
ACTION 4: Hursley Road, Table 1 to be considered for the resilience programme at the earliest opportunity due to the number of potholes/designated HGV route.
Southampton Airport – there remain complex negotiations with 5 separate land owners. Funding has been secured but the design of the scheme is not agreed with all landowners and is therefore being delayed. Concern was expressed that whilst land issues are resolved, costs for the scheme will increase and in future there could be a shortfall of funding. 

ACTION 5: Southampton Airport Parkway, Table 3
5a) HAT chairman to meet with legal team to discuss and expedite progress re land issues

5b) Officers to continue discussions with land owners
Hamble Lane, Table 3 – officers advised that the start date would be April 2011 rather than late March 2011 

ACTION 6: 

6a: Officers to advise Local member of exact start date and keep him appraised of any further slippage

6b: A local resident has expressed concern that the scheme in Ingleside is unsafe and the pedestrian refuge is unlit. Richard Bastow to investigate
ITEM 6. Proposed Capital Programme 2011/12 
Members noted the tables status and made the following comments and requested the  actions listed below.

Park Road, table 5 – only part of the road is in the current programme.

ACTION 7: Officers to consider extending the work during following financial year due to the condition of the rest of the road.

ACTION 8: Queens View, Table 5 – Officers to clarify which areas are within the programme and clarify public/private areas. HCC would like to be represented at the forthcoming resident association meeting on 28 March 2011.

ACTION 9: Broad Oak – Botley, Table 5. Officers to ensure communication is sent to local residents and local Member regarding how proposed works will be managed and if there will be road closures.
Hedge End – Botley cycles, table 7. Opportunities have been identified to progress the section of the scheme along Lower Northam Road, including improvements around the Maypole roundabout. However, design issues exist for the section along Broadoak to Botley. Officers explained the difficulties with the bridge which forms a pinch point. The following actions were agreed:

ACTION 10a: Local member to meet with design team to discuss fully.

ACTION 10b: Design team and officers to consider and make appropriate links with Botley Air Quality Management Action Plan (owned by EBC)

ACTION 11: Charterhouse Way, Table 7. Works to be progressed once confirmation is received that land issues have been resolved.
Members were made aware that programme delivery is subject to resources following the Environment Department’s staffing review.

ACTION 12 :Hiltingbury Road, Table 8a. Members wish to be updated fully on the brief for the investigation and kept appraised of the outcomes. Eastleigh LAC also to be kept updated. To remain as high priority.

ACTION 13: Dodwell lane, Table 8a. After much discussion Members agreed that one final study should be done and the findings adhered to avoid duplicity of effort and resources in future years if the same issue are repeatedly raised.

Hound Road parking, Table 8b – it was requested that the survey covers peak periods including weekends and good weather in order that an accurate picture be captured.

Table 8c – Traffic management. Officers explained that a new priority assessment process is being prepared to prioritise traffic management in a more consistent and measured manner. The process will involve a technical assessment which will link predominantly to road safety but will also link to the Local Transport Plan objectives.

Item 7: Local and Strategic Issues

1. A and B Speed Limit Review update

Members noted the paper and the list of named roads handed out during the meeting. 4 roads are shown as red in Eastleigh which will need further action and investigation. After discussion the following actions were agreed:
ACTION 14a: Alison Mills to e-mail the document so members have chance to consider it and are able to read it in larger format together with a map showing all A & B roads and current speed limits if one is available

ACTION 14b: Members are asked to e-mail  Alison Mills with any concerns before end April 2011. Any issues not related to A & B roads will be looked into separately.

ACTION 14b: The report and table to be sent to all LAC’s for them to comment and feedback to Alison Mills before end April 2011-04-05

Members were informed that the local Member would be involved fully in the detail and any proposed changes during the next stages of the review.

2. Eastleigh Town Access plan.

Members noted the verbal update.

ACTION 15: Members requested that at future meetings a short written summary of the TAP be sent out with meeting papers.

3. M27 Junction 5

Members were advised that phase 1 is complete but there is no funding for phases 2 and 3. However there is a regional growth fund bid which has the support of the Solent LEP and BAA which includes funding for the next phases. An announcement is anticipated shortly regarding the outcome of this bid.
Item 8: AOB
· Members were updated on the Young Carers HAT project which was very successful and a press release from One Community was distributed
ACTION 16: Kate Fryatt to enquire if the young carers made a DVD and if Members could receive a copy of it.

· Concern was raised over time taken to repair barriers which were damaged in August 2010 at Station Road/New Road Junction of Netley Abbey
ACTION 17: Richard Bastow to investigate and endeavour to expedite repairs to barriers in Netley Abbey.

ACTION 18: Richard Bastow to look at edge of road at Grange Road/ Woolston Road that has broken up.

Members and partners commented that they had found the HATs Highway meetings incredibly useful over the past years.

Members were impressed with the amount of Highways work going on across the Borough.

The meeting concluded at 12 noon.
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