Hampshire HAUC Meeting Minutes

Date: November 12, 2024
Time: 10:00 AM - 11:00 AM
Location: Virtual Meeting

Agenda:

- Review of Key Issues

  - No significant issues raised from SEAHAUC or National HAUC

  - Focus on local Hampshire-specific issues.

- Current and Upcoming Works

  - Fleet Area: Thames Water and SGN works causing tight road space.

  - M3 Junction 9 (Winchester): Significant works expected from April 2025, including lane and slip closures, full weekend closures, and night closures. The works are expected to last three to four years.

  - A27/M27 Corridor: Highways Agency and housing development works impacting the area from Southampton to Fareham.

- Permit Scheme and Electrical Vehicle Charge Points (EVCPs)

  - Permit scheme running smoothly; no plans to increase charges.

  - Increase in EVCP installations; need for Section 50 licenses emphasized. Private companies installing EVCPs without permission need to be checked for proper licensing.

  - SSE asked to verify Section 50 licenses before powering up EVCPs.

- Coordination of Major Works

  - Discussion on improving visibility of major works through forward planning in Street Manager.

  - Importance of early engagement with parish councils and community impact considerations.

  - Forward planning notices are not displayed on One Network but are available on Street Manager.

  - It was highlighted that there is a need for forward planning notices for multidisciplinary projects.

- Performance and Inspections

  - Review of sample inspections and failure rates for various utilities.

  - Highlighted issues with SGN and Southern Water’s performance.

  - Specific failure rates discussed: SGN (88% pass rate), Southern Water (88% pass rate), City Fibre (57% pass rate), Virgin Media (14% failure rate), and others.

- Fixed Penalty Notices (FPNs) and Overruns

  - Summary of FPNs issued, primarily for late start/stops, late registration notices, non-compliance with permit conditions, and working without permits.

  - Discussion on overruns, particularly with SGN emergency works. Issues with sites being left with no activity due to staff being moved to emergency sites.

  - Overruns are a significant source of complaints from the public.

- Lane Rental Scheme

  - Introduction of the draft lane rental scheme, targeting a formal consultation in Spring 2025.

  - Overview of proposed charges and discounts for various types of works.

  - Current draft includes a network covering 12.9% of Hampshire’s roads, with potential adjustments to meet the DfT’s 10% limit.

  - Proposed charges: £2,500 for road closures, £1,500 for lane closures or temporary traffic lights.

  - Discounts for immediate works, major infrastructure, long duration with high charges, collaboration, short duration works, and non-traffic-sensitive times.

- General Discussion and Issues Raised

  - Concerns about the aggressive commercial attitude of One Network.

  - Updates on forward planning notices and their visibility on One Network.

  - Thames Water not engaging with One Network; need for direct communication on impactful works.

  - Discussion on the impact of One Network’s new product packages and increased costs.

- Next Meeting

  - Scheduled for May 13, 2025, with options for hybrid attendance.

Actions:

- Follow up on the review of traffic-sensitive streets and the lane rental scheme.

- Ensure Thames Water receives relevant updates despite not engaging with One Network.